# 🚀 ROADMAP

Project

WORKSHET™ Studio

Version

1.0

Status

🟢 Active Development

---

# Vision

Build WORKSHET™ Studio into a modern AI Productivity SaaS that combines:

- Prompt Management

- Project Management

- AI Workspace

- Asset Library

- Team Collaboration

- AI Content Generator

Inspired by:

- ChatGPT

- Notion

- Cursor

- Linear

- Vercel

---

# Development Phases

Phase 1

Foundation

Status

🟢 In Progress

Goal

Build core application structure.

---

Completed

✅ Dashboard

✅ Sidebar

✅ Header

✅ Dashboard Cards

✅ Greeting

✅ Recent Projects

✅ Prompt Library

✅ Search Prompt

✅ Copy Prompt

✅ Favorite Prompt

✅ Empty State

✅ Add Prompt Button

✅ Add Prompt Modal

---

Remaining

⬜ Save Prompt

⬜ Edit Prompt

⬜ Delete Prompt

⬜ Category Filter

⬜ Prompt Detail

⬜ Local Storage

---

Phase 2

Project Management

Status

🔴 Planned

Goal

Allow users to organize prompts into projects.

Features

- Create Project

- Edit Project

- Delete Project

- Project Detail

- Project Dashboard

- Project Statistics

---

Phase 3

Asset Management

Status

🔴 Planned

Goal

Centralized media management.

Features

- Upload Image

- Upload Video

- Upload PDF

- Folder System

- Asset Preview

- Search Asset

---

Phase 4

Authentication

Status

🔴 Planned

Goal

Support multiple users.

Features

- Login

- Register

- Forgot Password

- Profile

- Logout

Technology

Supabase Auth

---

Phase 5

Database

Status

🔴 Planned

Goal

Move from Local Storage to Cloud Database.

Technology

Supabase

Features

- Prompt Database

- Project Database

- Asset Database

- User Database

---

Phase 6

AI Workspace

Status

🔴 Planned

Goal

Create a complete AI working environment.

Features

- Prompt Generator

- AI Writer

- AI Code Assistant

- AI Marketing Generator

- AI Image Prompt Generator

---

Phase 7

Team Collaboration

Status

🔴 Planned

Goal

Support teams.

Features

- Workspace

- Invite Member

- Permission

- Role

- Activity Log

---

Phase 8

Marketplace

Status

🔴 Planned

Goal

Allow creators to share and sell prompts.

Features

- Prompt Marketplace

- Rating

- Review

- Favorite Creator

---

Phase 9

Subscription

Status

🔴 Planned

Goal

Monetization.

Features

- Free Plan

- Pro Plan

- Team Plan

- Billing

- Payment Gateway

---

Phase 10

Production

Status

🔴 Planned

Goal

Launch WORKSHET™ Studio publicly.

Checklist

- Performance Optimization

- Security

- SEO

- Responsive Design

- Error Handling

- Analytics

- Monitoring

- Backup

- Documentation

---

# Sprint Roadmap

## Sprint 16

Status

⬜ Planned

Features

- Save Prompt

- Form State

- Validation

- Prompt langsung muncul

Priority

⭐⭐⭐⭐⭐

---

## Sprint 17

Status

⬜ Planned

Features

- Edit Prompt

Priority

⭐⭐⭐⭐⭐

---

## Sprint 18

Status

⬜ Planned

Features

- Delete Prompt

Priority

⭐⭐⭐⭐⭐

---

## Sprint 19

Status

⬜ Planned

Features

- Local Storage

Priority

⭐⭐⭐⭐⭐

---

## Sprint 20

Status

⬜ Planned

Features

- Prompt Categories

Priority

⭐⭐⭐⭐

---

## Sprint 21

Status

⬜ Planned

Features

- Project CRUD

Priority

⭐⭐⭐⭐⭐

---

## Sprint 22

Status

⬜ Planned

Features

- Project Detail

Priority

⭐⭐⭐⭐

---

## Sprint 23

Status

⬜ Planned

Features

- Asset Manager

Priority

⭐⭐⭐⭐

---

## Sprint 24

Status

⬜ Planned

Features

- Upload Asset

Priority

⭐⭐⭐⭐

---

## Sprint 25

Status

⬜ Planned

Features

- Search Asset

Priority

⭐⭐⭐

---

## Sprint 26

Status

⬜ Planned

Features

- Authentication

Priority

⭐⭐⭐⭐⭐

---

## Sprint 27

Status

⬜ Planned

Features

- Supabase Database

Priority

⭐⭐⭐⭐⭐

---

## Sprint 28

Status

⬜ Planned

Features

- AI Generator

Priority

⭐⭐⭐⭐⭐

---

## Sprint 29

Status

⬜ Planned

Features

- Workspace

Priority

⭐⭐⭐⭐

---

## Sprint 30

Status

⬜ Planned

Features

Production Ready

Priority

⭐⭐⭐⭐⭐

---

# Development Rules

Every sprint should:

- Improve existing features

- Never break completed features

- Keep reusable architecture

- Maintain clean code

- Keep responsive UI

- Use TypeScript

- Follow WORKSHET_DEVELOPMENT_RULES.md

---

# Success Criteria

The project is considered production-ready when:

✅ Authentication works

✅ Cloud Database works

✅ Prompt CRUD works

✅ Project CRUD works

✅ Asset Manager works

✅ AI Workspace works

✅ Responsive UI

✅ Secure

✅ Fast

✅ Fully documented

---

# End of Document